Karta Projektu

**GreenTech Analytics**

1. ***Wprowadzenie i Cele Projektu:***

* Celem projektu "GreenTech Analytics" jest opracowanie i wdrożenie zaawansowanej platformy analitycznej przeznaczonej do zbierania, przetwarzania i analizowania danych z sektorów energii odnawialnej. Platforma ma umożliwić użytkownikom podejmowanie bardziej świadomych decyzji dotyczących zarządzania i dystrybucji zasobów energetycznych.
* **Mierzalne cele**:
  + **Cel 1: *Zmniejszenie marnotrawstwa energii o 20% w ciągu pierwszego roku po wdrożeniu.***
    - **Metoda pomiaru:** Pomiar poprzez analizę porównawczą danych o zużyciu energii przed i po wdrożeniu platformy. Wykorzystanie narzędzi monitorujących zużycie energii i przeprowadzanie regularnych audytów zapewni osiągnięcie i utrzymanie celu redukcji.
  + **Cel 2: *Zwiększenie adopcji źródeł energii odnawialnej wśród klientów o 15% w ciągu 18 miesięcy.***
    - **Metoda pomiaru:** Śledzenie liczby klientów, którzy przyjęli rozwiązania z zakresu energii odnawialnej po wdrożeniu. Ocena będzie przeprowadzana za pomocą ankiet klientów, analizy danych sprzedażowych i raportów z trendów rynkowych, aby potwierdzić wzrost adopcji.

1. ***Zakres i Granice Projektu:***

* Zakres projektu obejmuje projektowanie architektury systemu, opracowywanie algorytmów analitycznych, wdrażanie oprogramowania, integrację z zewnętrznymi systemami danych, testowanie, wdrożenie i szkolenie użytkowników. Projekt nie obejmuje bezpośredniego zarządzania fizyczną infrastrukturą energetyczną ani budowy nowych źródeł energii.

1. ***Analiza Interesariuszy****:*

* Zidentyfikowani interesariusze to dostawcy technologii odnawialnych, operatorzy sieci energetycznych, organy regulacyjne, inwestorzy branżowi i użytkownicy końcowi systemu. Będą oni regularnie konsultowani, a ich opinie będą włączane do dostosowywania funkcjonalności systemu do ich potrzeb.

1. ***Zarządzanie Zmianą:***

* Zostanie opracowany szczegółowy plan zarządzania zmianą, obejmujący strategie komunikacji, plany szkoleń użytkowników i harmonogram wdrażania zmian. Każda zmiana w projekcie będzie dokumentowana i zatwierdzana przez kierownika projektu.

1. ***Wizja i Cele IT:***

* Platforma będzie charakteryzować się wysoką dostępnością i skalowalnością, zapewniając bezpieczeństwo przechowywania i przetwarzania danych. Interfejs użytkownika będzie intuicyjny i dostosowany do potrzeb różnych użytkowników, od analityków po menedżerów.

1. ***Miary Biznesowe i Jakościowe, Kryteria Akceptacji:***

* Miary sukcesu obejmują czas reakcji systemu, dokładność analizy energetycznej, satysfakcję użytkowników i zgodność z przepisami branżowymi. Kryteria akceptacji będą obejmować spełnienie wymagań technicznych i biznesowych określonych w dokumentacji projektowej.

1. ***Wymagania Biznesowe i Kryteria Akceptacji:***

* System musi obsługiwać analizę danych w czasie rzeczywistym z różnych źródeł, zapewniając dokładność analizy na poziomie 95% i dostarczanie raportów zgodnie z wymaganiami inwestorów i regulacji branżowych.

1. ***Struktura Organizacyjna Projektu:***

* Zespół projektowy będzie składał się z kierownika projektu, zespołu programistów, analityków danych, inżynierów systemów, specjalistów ds. QA i grupy wsparcia technicznego.

1. ***Zasoby Projektu:***

* Zasoby projektu będą obejmować sprzęt komputerowy, oprogramowanie, licencje, serwery, infrastrukturę chmurową oraz budżet na szkolenia i wsparcie techniczne.

1. ***Kamienie Milowe i Harmonogram Projektu:***

* Projekt zostanie podzielony na etapy: przygotowanie projektu, projektowanie systemu, rozwój, testowanie, wdrożenie i ocena. Każdy etap będzie miał określone kamienie milowe i zostanie szczegółowo opisany w harmonogramie projektu.

1. ***Ryzyka projektu:***

* Zidentyfikowane ryzyka obejmują opóźnienia w dostawach sprzętu, trudności z integracją z istniejącymi systemami, potencjalne błędy oprogramowania i ryzyko bezpieczeństwa danych. Dla każdego ryzyka zostaną opracowane plany łagodzenia.

1. ***Metody Zarządzania Jakością:***

* Jakość projektu będzie monitorowana poprzez regularne audyty, automatyczne i ręczne testy, ciągłą integrację i przeglądy kodu.

1. ***Podpisy i Akceptacja:***

* Projekt wymaga formalnej akceptacji przez kierownika projektu, kluczowych interesariuszy i klienta końcowego poprzez podpisy, które będą stanowić oficjalne zatwierdzenie projektu i jego celów.

**Mierzalne Cele i Metody Pomiaru:**

**Pomiar celu 1:**

* **Metoda:** Porównawcza analiza danych o zużyciu energii przed i po wdrożeniu platformy, z celem redukcji o 20%.
* **Narzędzia:** Narzędzia monitorujące zużycie energii i regularne audyty.

**Pomiar celu 2:**

* **Method:** Śledzenie liczby klientów przyjmujących rozwiązania z zakresu energii odnawialnej po wdrożeniu, z celem wzrostu o 15%.
* **Tools:** Ankiety klientów, analiza danych sprzedażowych i raporty trendów rynkowych.

Project Charter

**GreenTech Analytics**

1. ***Introduction and Project Objectives:***

* The goal of the "GreenTech Analytics" project is to develop and implement a cutting-edge analytical platform designed for collecting, processing, and analyzing data from renewable energy sectors. The platform aims to enable users to make more informed decisions regarding the management and distribution of energy resources.
* **Measurable Objectives**:
  + **Objective 1: *To reduce energy wastage by 20% within the first year of deployment.***
    - **Method of Measurement:** This will be measured through a comparative analysis of energy consumption data before and after the platform's implementation. Utilizing energy consumption monitoring tools and conducting regular audits will ensure that the reduction target is achieved and maintained.
  + **Objective 2: *To increase the adoption of renewable energy sources among clients by 15% within 18 months.***
    - **Method of Measurement:** The achievement of this objective will be tracked by monitoring the number of clients who have adopted renewable energy solutions post-implementation. This will be assessed using customer surveys, analysis of sales data, and market trend reports to validate the increase in adoption.

1. ***Project Scope and Boundaries:***

* The project scope includes designing the system architecture, developing analytical algorithms, implementing software, integrating with external data systems, testing, deployment, and user training. The project does not include direct management of physical energy infrastructure or construction of new energy sources. The project includes software development, data integration, and user training, with boundaries set to exclude direct energy production or infrastructure management.

1. ***Stakeholder Analysis****:*

* Identified stakeholders include renewable technology providers, energy grid operators, regulatory bodies, industry investors, and end-users of the system. They will be regularly consulted, and their feedback will be incorporated to tailor the system’s functionalities to their needs. Primary stakeholders include renewable energy firms, regulatory bodies, and technology partners. Their needs and influences will be assessed through regular meetings and feedback sessions.

1. ***Change Management:***

* A detailed change management plan will be created, encompassing communication strategies, user training plans, and a schedule for implementing changes. Any change in the project will be documented and approved by the project manager. A comprehensive change management plan will be formulated, including a detailed communication plan and training programs for all affected stakeholders.

1. ***Vision and IT Objectives Description:***

* The platform will be characterized by high availability and scalability while ensuring the security of data storage and processing. The user interface will be intuitive and tailored to the needs of different users, from analysts to managers. The platform will offer a robust, secure, and user-friendly interface with 99.9% uptime, ensuring uninterrupted access to data analytics.

1. ***Business and Quality Measures, Acceptance Criteria:***

* Success measures include system response time, accuracy of energy analysis, user satisfaction, and compliance with industry regulations. Acceptance criteria will involve meeting the technical and business requirements specified in the project documentation. Success will be measured by system reliability, data accuracy, and user satisfaction scores. Acceptance criteria will be based on system performance benchmarks and user feedback.

1. ***Business Requirements and Acceptance Criteria:***

* The system must support real-time data analysis from various sources, ensuring analysis accuracy at a 95% level and providing reporting in line with investor and industry regulatory requirements. Requirements include real-time data processing with a 95% accuracy rate for analytics. Acceptance will be based on system validation tests and stakeholder approval.

1. ***Organizational Structure of the Project:***

* The project team will consist of a project manager, a team of developers, data analysts, systems engineers, QA specialists, and a technical support group. Each group will have defined roles and responsibilities. A multidisciplinary project team will be established, including roles such as a project manager, developers, data scientists, and support staff.

1. ***Project Resources:***

* Project resources will include computer hardware, software, licenses, servers, cloud infrastructure, and a budget for training and technical support. Resources will encompass both physical (servers, workstations) and non-physical (software licenses, cloud services) assets.

1. ***Project Milestones and Schedule:***

* The project will be divided into phases: project preparation, system design, development, testing, deployment, and evaluation. Each stage will have specific milestones and will be detailed in the project schedule. Milestones will be mapped out in a detailed Gantt chart, outlining phases from initial research to post-deployment reviews.

1. ***Project Risks:***

* Identified risks include delays in hardware supplies, integration difficulties with existing systems, potential software bugs, and data security risk. Mitigation plans will be developed for each risk. Risks include technological delays, budget overruns, and integration challenges. Contingency plans will be outlined for each identified risk.

1. ***Quality Management Methods:***

* Project quality will be monitored through regular audits, automated and manual testing, continuous integration, and code reviews. All detected defects will be registered and managed through a bug-tracking system. Quality will be assured through continuous testing, periodic audits, and adherence to the Six Sigma methodology.

1. ***Signatures and Acceptance:***

* The project will require formal acceptance by the project manager, key stakeholders, and the end customer through signatures that will constitute the official endorsement of the project and its objectives. The Charter will be signed off by the project manager, lead stakeholders, and the client after thorough review and agreement.

**Measurable Objectives and Measurement Methods:**

**Objective 1 Measurement:**

* **Method:** Comparative analysis of energy usage data before and after platform implementation, with a 20% reduction target.
* **Tools:** Energy consumption monitoring tools and regular audits to ensure the reduction is maintained.

**Objective 2 Measurement:**

* **Method:** Tracking the number of clients adopting renewable energy solutions post-implementation, aiming for a 15% increase.
* **Tools:** Customer surveys, sales data analysis, and market trend reports to validate the increase.